**Weekly Report**

**11/11/2019 – 18/11/2019**

Group ID: **Group04 - HTTT**

Project Name: Management sales SW

Prepared by: **Hồ Bùi Văn Quang**

Team members:

1753135 – **Lý Thanh Long** *Project manager*   
1753089 – **Nguyễn Lý Nhật Phương** *Designer*   
1753087 – **Nguyễn Tuấn Phùng** *Architect*   
1753132 – **Võ Khánh Vy** *Business Analyst*

1753093 – **Hồ Bùi Văn Quang** Tester

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Write Use-case model & Features: login, change password, register member, logout | 15/11/2019 | Lý Thanh Long | 100% |
| 2 | Write Use-case specification feature View product, Add bill, Export bill, Search member, Statistics of sales revenue by items, item type, Statistics product many buyer | 15/11/2019 | Nguyễn Lý Nhật Phương | 100% |
| 3 | Write Use-case specification feature of warehouse staff & Non function(vision) | 15/11/2019 | Võ Khánh Vy | 100% |
| 4 | Write Use-case specification feature & Product Overview(vision) | 15/11/2019 | Nguyễn Tuấn Phùng | 100% |
| 5 | Write and update the remain of software development plan | 15/11/2019 | Hồ Bùi Văn Quang | 100% |

# Issues and impacts:

1. The difference of the statistical function.
2. Unified flow of the system with other members.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Add more use-cases specification | 18/11/2019 |  |
| 2 | Define software architecture | 18/11/2019 |  |
| 3 | Class diagram(Software architecture doc) | 18/11/2019 |  |
| 4 |  |  |  |