**Weekly Report**

**18/11/2019 – 30/11/2019**

Group ID: **Group04 - HTTT**

Project Name: Management sales SW

Prepared by: **Võ Khánh Vy**

Team members:

1753135 – **Lý Thanh Long** *Project manager*   
1753089 – **Nguyễn Lý Nhật Phương** *Designer*   
1753087 – **Nguyễn Tuấn Phùng** *Architect*   
1753132 – **Võ Khánh Vy** *Business Analyst*

1753093 – **Hồ Bùi Văn Quang** Tester

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Use case model & Use-case specification | 23/11/2019 | Lý Thanh Long | 100% |
| 2 | Define software architecture & Compone feature statistic, add bill, export bill, search member | 24/11/2019 | Nguyễn Lý Nhật Phương | 100% |
| 3 | Write report PA3 & Architectural Goals and Constraints | 23/11/2019 | Võ Khánh Vy | 100% |
| 4 | Class digram cho login, logout, change password, search product | 24/11/2019 | Nguyễn Tuấn Phùng | 100% |
| 5 | Class diagram for search staff, delete staff, add staff, import product, export product, check inventory | 24/11/2019 | Hồ Bùi Văn Quang | 100% |

# Issues and impacts:

1. Agree with the members on the part of component.
2. Unified flow of the system with other members.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Database ( Relational model design) | 27/11/2019 |  |
| 2 | Design UI ( User Interface) | 30/11/2019 |  |
| 3 | Database ( Conceptual level design) | 27/11/2019 |  |
| 4 | Deployment View & Implementation View | 30/11/2019 |  |